# Meeting Minutes

# Call to order

A meeting of 3aIT and SEIKO UK was held remotely via Teams on 19/06/2025. Attendees included Robin Knowles, George Hibberd, Chris Andrews, and Paddy McCabe. Members not in attendance included Graham Burchell.

Topics Discussed

Primary topic discussed was integration with SAP ERD, our findings following Audit of Joomla website and SAP ERD. 

Ability to modify SAP queries to facilitate new/modified data established. 
Ability to write new SAP queries to facilitate new/modified data established.

Timeline of development was discussed. Work is due to commence in August and should take no longer than 50 days of development work, with a hard final date to be set at the beginning of November.

Import plugin was discussed as was the possibility of modifying or rebuilding it to accommodate new/modified data coming from SAP.

Seiko have produced the queries we can test

Established Sequence of Works

1: cosmetic changes
2: rewrite queries to more readable format
3: write new queries to feed website DB
4: estimate finder needs to be written to look at new udf fields.
5: quote


Phases of works

Phase 0: Export Data from repair-website-queries, and try and import them
Phase 1: Cosmetic changes
Phase 2: rewrite queries
Phase 3: extras

| Secretary Paddy McCabe |  | Date of approval 19/06/2025 |
| --- | --- | --- |